| To: Public Utilities Advisory Board Members From: Darrell Blenniss, Water Utilities Director Doug Splitt, Budget Administrative Technology Manager Re: 2025 Water Utilities Year to Date Financial Summary | DPU-W |
| --- | --- |

The month of April represents 66% of the elapsed budget year. Detailed reports attached.

| Item | 2025 Budget | 2025 Actuals | % of Budget |
| --- | --- | --- | --- |
| Revenues | $125,513,976 | $68,983,793 | 55.0% |
| Expenditures | $141,763,906 | $46,912,154 | 33.1% |
| Surplus/(Deficit) | $16,249,930 | $22,071,639 |  |

| Revenues | 2025 Budget | 2025 Actuals | % of Budget |
| --- | --- | --- | --- |
| Charges for Services | $89,356,565 | $48,626,600 | 54.4% |
| Fines, Fees, and Surcharges | $327,653 | $187,162 | 57.1% |
| Rents & Royalties | $50,371 | $33,581 | 66.7% |
| Other Revenue | $296,570 | $31,881 | 10.7% |
| Bond Sale Proceeds | $31,400,000 | $20,104,568 | 64.0% |
| Interfund Transfer (Rev) | $2,863,000 | $0 | 0.0% |

Items of Significance:

- Bond Sale Proceeds are now reflected in Financial Reports.  This funding is largely intended for projects at the Springbrook Water Reclamation Center

| Expenditures | 2025 Budget | 2025 Actuals | % of Budget |
| --- | --- | --- | --- |
| Personnel Expenditures | $13,948,612 | $8,019,621 | 57.5% |
| Purchased Services | $10,954,327 | $4,707,352 | 43.0% |
| Purchased Items | $36,266,584 | $17,602,102 | 48.5% |
| Purchased Water | $31,331,000 | $15,239,034 | 48.6% |
| Capital Outlay | $70,802,088 | $14,554,821 | 20.6% |
| Debt Service | $4,749,300 | $791,009 | 16.7% |
| Interfund Transfer (Exp) | $4,804,245 | $1,132,390 | 23.6% |
| Grants & Contributions | $238,750 | $104,859 | 43.9% |

Items of Significance:

- The award of the South Plant Capacity Improvement at Springbrook was approved at City Council on July 15th.  The low bid of $59.3 million was $10 million over budget primarily due to inflation in the construction sector, expanded scope, and tariff uncertainty.

Water Utility Cash Balance:

- As of July 31, 2025, the Water Utility Fund preliminary (unaudited) cash balance was $30,227,651.   This number is subject to adjustment as part of the annual audit.

Operating/Capital Reserves:

| Cash Balance (04/30/2025) |  |
| --- | --- |
| Water Utility Fund | $30,227,651 |
| 2024 Adopted Annual Operating Budget* | $70,961,818 |
| Monthly Operating Budget | $5,913,484 |
| Daily Operating Budget | $194,415 |
| Operating Reserve (Days) Target | 30.0 |
| Operating Reserve (Days) Actual | 155 |
| Note(s): |  |
| (*) Excludes capital outlay |  |